Points game platform Schedule

* This platform is consist of 4 parts
* User Game Platform
* Room Manager Game Platform
* Room Manager Background management System
* Agent Background Management System
* Super Adminstrator Background management System
* Stack : React.js + Spring Boot + Redis + MySQL

1. User Game Platform

* Your requirement is based on <https://wap.ft386.com/> site so I will build website like it. So, this task is building site like this.
* User can bet so win and loos his/her points
* Pages(8):

Lobby

Dashboard

Game Room

Game Result

Custom online service

Wallet Center

Room introduction

Personal Center

* Timeline : 2 week

Front-end: a week

Back-end: a week

* Risk :
  + Game rule isn’t clear yet. I would like to game rule that follows every game type
* Budget: $1000

1. Room Manager Game Platform

* Your requirement is based on <https://www.k195.vip/> site so I will build website like it. So, this task is building site like this
* Room Manager and Agent can bet so win and loss his points
* Pages (6)

Login

Game Area

Game Rule

Number Move

Accounts

Member Center

* Timeline : a week

Front-end: 3 days

Back-end: 3 days

* Risk

I would to like you give explanation of this site. So, I want to understand about this site more.

* Budget: $1000

1. Room Manager Background System

* Your requirement is based on <http://ft.zxkjwl.com/authority/login> site so I will build website like it. So, this task is building site like this
* Room Manager manages users in his room
* Pages (30)

Login (1)

Room (5)  
User (4)

Application (3)

Report (4)

Water (3)

Site (2)

Message (3)

Odds set (1)

Plate on the assistant (2)

Communication protocol (1)

* Timeline : 20 days

Front-end: 10 days

Back-end: 10 days

* Risk

I would to like you give explanation of this site. So, I want to understand about this site more.

* Budget: $1500

1. Agent Management System

* Agent role is same as Room Manager and only difference is Game order

So, I will update Room manager Background system with your requirement.

* Timeline : 3 days
* Budget: $500

1. Super Administrator Background System.

* Your requirement is based on <http://admin.k1zz.vip/ag/agent/query.html> site so I will build website like it. So, this task is building site like this.
* Super Administrator manage Room Managers and their Agents.
* Pages (20)

Login (1)

Home (1)

Account (6)

Report (5)

Change Password (1)

Lottery Settings (2)

* Timeline : 2 weeks

Front-end: a week

Back-end: a week

* Budget: $1000